**Strategic Site Allocations**

**Planning Applications/Planning Permissions Update (28th April 2016)**

| Strategic Site Allocation  Site Name | Planning Application Submitted or Planning Permission Granted | Planning Application Anticipated (if not submitted) |
| --- | --- | --- |
| Site 1:  South Canterbury | Application submitted March 2016 |  |
| Site 2:  Sturry/Broad Oak |  | Application currently anticipated June 2016 |
| Site 3:  Hillborough |  | Application currently anticipated August 2016 |
| Site 4:  Herne Bay Golf Course | Granted |  |
| Site 5:  Strode Farm,  Herne Bay | Planning Application subject to non-determination appeal. Inquiry in December 2016. Second application under consideration |  |
| Site 6:  Greenhill, Herne Bay |  | No anticipated date as yet |
| Site 7:  Thanet Way, Whitstable | Resolved to grant subject to S106 that is expected to be signed in May 2016 |  |
| Site 8:  Land North of Hersden |  | No anticipated date as yet |
| Site 9:  Land at Howe Barracks, Canterbury | Granted |  |
| Site 10:  Land at Ridlands Farm and Langton Field, Canterbury |  | No anticipated date as yet |
| New Proposed  Strategic Site Allocations |  |  |
| Site 11  Land at and adjacent to Cockering Farm, Thanington, Canterbury | Resolved to grant Land South of Cockering Road (750 units) subject to section 106 agreement, which is expected to be signed by end of May 2016.  (Note: the whole Site 11 allocation is for 1,150 units) | Land North of Cockering Road - date not yet given |
| Site 12  Land South of Ridgeway (John Wilson Business Park) |  | Application anticipated in June 2016 |