**Strategic Site Allocations**

**Planning Applications/Planning Permissions Update (28th April 2016)**

| Strategic Site AllocationSite Name | Planning Application Submitted or Planning Permission Granted |  Planning Application Anticipated (if not submitted) |
| --- | --- | --- |
| Site 1: South Canterbury | Application submitted March 2016 |  |
| Site 2: Sturry/Broad Oak |  | Application currently anticipated June 2016 |
| Site 3: Hillborough |  | Application currently anticipated August 2016 |
| Site 4: Herne Bay Golf Course | Granted |  |
| Site 5: Strode Farm, Herne Bay | Planning Application subject to non-determination appeal. Inquiry in December 2016. Second application under consideration |  |
| Site 6: Greenhill, Herne Bay |  | No anticipated date as yet |
| Site 7: Thanet Way, Whitstable  | Resolved to grant subject to S106 that is expected to be signed in May 2016 |  |
| Site 8: Land North of Hersden |  | No anticipated date as yet |
| Site 9: Land at Howe Barracks, Canterbury | Granted |  |
| Site 10: Land at Ridlands Farm and Langton Field, Canterbury |  | No anticipated date as yet |
| New Proposed Strategic Site Allocations |  |  |
| Site 11Land at and adjacent to Cockering Farm, Thanington, Canterbury | Resolved to grant Land South of Cockering Road (750 units) subject to section 106 agreement, which is expected to be signed by end of May 2016. (Note: the whole Site 11 allocation is for 1,150 units) | Land North of Cockering Road - date not yet given |
| Site 12Land South of Ridgeway (John Wilson Business Park) |  | Application anticipated in June 2016 |